# RKM FOUNDATION

# AUTOMATION IMPLEMENTATION PLAYBOOK

(Build Exactly This)

# SECTION 1 — BUILD ORDER (DO NOT CHANGE ORDER)

Vendor must implement in this sequence:

1️⃣ CRM Structure

2️⃣ Razorpay Integration

3️⃣ Core Donation Flow

4️⃣ 80G Certificate Engine

5️⃣ PAN Reminder Flow

6️⃣ Recurring Success + Failure

7️⃣ Refund Flow

8️⃣ Daily Reconciliation Flow

9️⃣ Lapsed Donor Flow

🔟 Monthly Founder Dashboard

Do NOT build all flows at once.

Each must be tested before moving to next.

# SECTION 2 — STEP 1: CRM STRUCTURE

## Create Modules

### A. Contacts (Donors)

Fields:

- Full Name (Text – Mandatory)

- Email (Email – Mandatory – Unique)

- Phone

- PIN Code

- City

- State

- PAN

- Lifetime Donation (Currency – Auto updated)

- Donation Count (Number – Auto updated)

- Largest Donation (Currency – Auto)

- Last Donation Date (Date – Auto)

- Recurring Status (Active / Inactive)

- Engagement Status (Active / Lapsed)

- Email Consent (Checkbox)

- WhatsApp Consent (Checkbox)

- Tags (Multi-select)

### B. Donations (Custom Module)

Fields:

- Donor (Lookup → Contacts)

- Gross Amount (Currency)

- Gateway Fee (Currency)

- Net Amount (Currency)

- Donation Date

- Transaction ID (Unique)

- Status (Success / Refunded)

- Recurring ID

- Project Linked

- Pillar

- Receipt Issued (Yes/No)

- Receipt Number

- Receipt Date

- Certificate Cancelled (Yes/No)

- Refund Date

- Reconciled (Yes/No)

### C. Projects Module

Fields:

- Project Name

- Pillar

- Approved Budget

- Amount Raised (Rollup)

- Amount Deployed

- Status

STOP. Test module creation before continuing.

# SECTION 3 — STEP 2: RAZORPAY INTEGRATION

Enable:

- payment.captured webhook

- subscription.charged webhook

- subscription.payment_failed webhook

- refund.processed webhook

Webhook must point to Zoho Flow endpoint.

Test webhook with dummy ₹1 payment.

Do not continue until confirmed working.

# SECTION 4 — STEP 3: DONATION SUCCESS FLOW

Zoho Flow Name:

“Flow 01 – Donation Success”

Trigger:

payment.captured

Steps:

- Validate Email exists

If empty → Stop + Create Alert

- Search Contact by Email

If exists → Update

If not → Create

- Create Donation Record

Map:

  - Gross

  - Fee

  - Net

  - Transaction ID

  - Project

  - Recurring ID

- Update Contact:

  - Lifetime Donation += Gross

  - Donation Count += 1

  - Last Donation Date = Today

  - Largest Donation (if applicable)

- Send Email: Donation Thank You

- Send WhatsApp: Donation Confirmation

- If Gross > 10000 AND PAN empty:

  - Tag “PAN Pending”

  - Send PAN Request Email + WhatsApp

Test 3 cases:

- ₹5K

- ₹25K without PAN

- ₹25K with PAN

# SECTION 5 — STEP 4: 80G CERTIFICATE ENGINE

Zoho Writer Template must include:

- Donor Name

- Amount

- PAN

- Receipt Number

- Date

- 80G Registration Number

Flow Name:

“Flow 02 – 80G Issue”

Trigger:

Donation updated

Condition:

- Status = Success

- PAN not empty

- Receipt Issued = No

- Not Refunded

Steps:

- Generate Receipt Number

Format: RKM/FY25-26/0001

Must auto increment.

- Generate PDF from Writer template

- Email Certificate

- Update:

Receipt Issued = Yes

Receipt Date = Today

Test before proceeding.

# SECTION 6 — STEP 5: PAN REMINDER FLOW

Flow Name:

“Flow 03 – PAN Reminder”

Scheduled daily.

Logic:

If Tag = PAN Pending

Day 7 → Reminder

Day 21 → Final Reminder

Day 30 → Generate Normal Receipt (Non-80G) + Email + Remove Tag

Must not leave open status.

# SECTION 7 — STEP 6: RECURRING FLOWS

## Flow 04 – Recurring Success

Trigger:

subscription.charged

Create donation record same as Flow 01.

Send Thank You email + WhatsApp.

## Flow 05 – Recurring Failure

Trigger:

subscription.payment_failed

Send failure email + WhatsApp.

If 3 failures:

Set Recurring Status = Inactive.

# SECTION 8 — STEP 7: REFUND FLOW

Flow Name:

“Flow 06 – Refund”

Trigger:

refund.processed

Steps:

- Update Donation Status = Refunded

- Adjust Lifetime Donation -= Gross

- Send Refund Email

If Receipt Issued = Yes:

- Mark Certificate Cancelled = Yes

- Add internal note

# SECTION 9 — STEP 8: DAILY RECONCILIATION

Flow Name:

“Flow 07 – Reconciliation”

Scheduled daily.

Pull Razorpay transactions.

Compare Transaction ID with CRM.

If mismatch:

Create Alert record.

Email Founder summary.

# SECTION 10 — STEP 9: LAPSED DONOR FLOW

Flow Name:

“Flow 08 – Lapsed”

Scheduled daily.

If no donation for:

60 days → Email

90 days → Email

120 days → Final Email

Set Engagement Status = Lapsed.

# SECTION 11 — STEP 10: MONTHLY FOUNDER DASHBOARD

Flow Name:

“Flow 09 – Founder Summary”

Scheduled:

1st of every month.

Email includes:

- Total donations

- Recurring active

- Refunds

- PAN pending

- Lapsed donors

- Unallocated donations

# SECTION 12 — TESTING CHECKLIST (MANDATORY)

Vendor must demonstrate:

✔ ₹1 test donation

✔ High value donation

✔ PAN workflow

✔ 80G issuance

✔ Refund case

✔ Recurring failure case

✔ Reconciliation mismatch simulation

# FINAL INSTRUCTION TO VENDOR

Do NOT:

- Add additional apps

- Use Zapier

- Redesign architecture

- Change flow order

- Combine flows

Build exactly as defined.